**Weekly Report**

**27/5/2024 – 9/6/2024**

Group ID: **5**

Project Name: E-Commerce Web Application For Selling Digital Products

Prepared by: Lê Bảo Giang

Team members:

22127014 – **Nguyễn Kim Anh** *Back-end Developer*   
22127092 – **Lê Bảo Giang** *Content designer / UX Designer*  
22127133 – **Đinh Vũ Huân** *Back-end Developer / Tester*

22127460 – **Quách Trần Quán Vinh** *Back-end Developer / Tester*

22127471 – **Ngô Hải Bằng** *Project Manager / Front-end Developer/ Team leader*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Complete weekly report | 7/6/2024 | Lê Bảo Giang | 100% |
| 2 | Complete vision document | 7/6/2024 | Lê Bảo Giang  Đinh Vũ Huân | 100% |
| 3 | Complete project plan | 7/6/2024 | Nguyễn Kim Anh  Quách Trần Quán Vinh | 100% |
| 4 | Refine Requirement Base On Stakeholders and User thought | 2/6/2024 | Đinh Vũ Huân  Lê Bảo Giang  Nguyễn Kim Anh | 100% |
| 5 | Design Executable System Architecture (include data model) | 9/6/2024 | Đinh Vũ Huân  Lê Bảo Giang  Nguyễn Kim Anh | 100% |
| 6 | Estimate Risks & Difficulties | 9/6/2024 | Quách Trần Quán Vinh | 100% |
| 7 | Resources Allocation | 9/6/2024 | Ngô Hải Bằng | 100% |
| 8 | Develop Project Plan | 9/6/2024 | Nguyễn Kim Anh  Quách Trần Quán Vinh | 100% |
| 9 | Prototype Core Functionalities | 9/6/2024 | Ngô Hải Bằng  Nguyễn Kim Anh | 100% |

# Issues and impacts:

There are no issues this week.

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | UI: Develop Home Page | 10/6/2024 | Ngô Hải Bằng |
| 2 | UI: Develop Login, Register Page | 10/6/2024 | Lê Bảo Giang |
| 3 | Create Database Model For The Web | 10/6/2024 | Đinh Vũ Huân  Nguyễn Kim Anh |
| 4 | Create Database For Users | 13/6/2024 | Đinh Vũ Huân  Nguyễn Kim Anh |
| 5 | Login, Logout, Register Functionalities | 16/6/2024 | Đinh Vũ Huân  Nguyễn Kim Anh |
| 6 | Testing Login, Logout, Register Features | 23/6/2024 | Quách Trần Quán Vinh |