**Weekly Report**

**10/6/2024 – 16/6/2024**

Group ID: **5**

Project Name: Electronic Defiant Store

Prepared by: Lê Bảo Giang

Team members:

22127471 – **Ngô Hải Bằng** *Project Manager / Front-end Developer*

22127014 – **Nguyễn Kim Anh** *Back-end Developer* / *Tester*  
22127092 – **Lê Bảo Giang** *UI / UX Designer*  
22127133 – **Đinh Vũ Huân** *Back-end Developer / Business Analyst*

22127460 – **Quách Trần Quán Vinh** *Back-end Developer / Tester*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Develop Test Cases | 6/12/24 | Nguyễn Kim Anh | 100% |
| 2 | Design: Database Model | 6/12/24 | Lê Bảo Giang | 100% |
| 3 | Design: UI Model | 6/16/24 | Đinh Vũ Huân  Lê Bảo Giang | 100% |
| 4 | Design: Classes Object Model | 6/16/24 | Lê Bảo Giang | 100% |

# Issues and impacts:

There are no issues this week.

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Get Used To Web Development Tools, Framework, Programming Languages | 6/23/24 | Đinh Vũ Huân  Ngô Hải Bằng  Nguyễn Kim Anh  Quách Trần Quán Vinh |
| 2 | Release: Initial Build | 6/24/24 |  |