**Weekly Report**

**24/6/2024 – 8/7/2024**

Group ID: **5**

Project Name: Electronic Defiant Store

Prepared by: Lê Bảo Giang

Team members:

22127471 – **Ngô Hải Bằng** *Project Manager / Front-end Developer*

22127014 – **Nguyễn Kim Anh** *Back-end Developer* / *Tester*  
22127092 – **Lê Bảo Giang** *UI / UX Designer*  
22127133 – **Đinh Vũ Huân** *Back-end Developer / Business Analyst*

22127460 – **Quách Trần Quán Vinh** *Back-end Developer / Tester*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | UI: Develop Home Page | 6/30/24 | Ngô Hải Bằng | 100% |
| 2 | UI: Develop Login, Register Page | 6/26/24 | Lê Bảo Giang | 100% |
| 3 | Create Database For Users | 6/26/24 | Đinh Vũ Huân  Nguyễn Kim Anh | 100% |
| 4 | Login, Logout, Register Functionalities | 6/29/24 | Đinh Vũ Huân  Nguyễn Kim Anh | 100% |
| 5 | Release: First Build | 6/30/24 | Quách Trần Quán Vinh | 100% |
| 6 | Create Database For Products | 7/3/24 | Đinh Vũ Huân  Nguyễn Kim Anh | 100% |
|  | UI: Present Products On Home Page | 7/7/24 | Ngô Hải Bằng  Lê Bảo Giang | 100% |
| 7 | UI: Develop Product Details Page | 7/7/24 | Ngô Hải Bằng  Lê Bảo Giang | 100% |
| 8 | Release: Second Build | 7/8/24 |  | 100% |

# Issues and impacts:

There are no issues this week.

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Develop Searching Functionality | 7/14/24 | Đinh Vũ Huân  Quách Trần Quán Vinh |
| 2 | UI: Develop User's Cart Page & User's Favorite Products Page | 7/12/24 | Ngô Hải Bằng  Lê Bảo Giang |