**Weekly Report**

**8/7/2024 – 14/7/2024**

Group ID: **5**

Project Name: Electronic Defiant Store

Prepared by: Lê Bảo Giang

Team members:

22127471 – **Ngô Hải Bằng** *Project Manager / Front-end Developer*

22127014 – **Nguyễn Kim Anh** *Back-end Developer* / *Tester*  
22127092 – **Lê Bảo Giang** *UI / UX Designer*  
22127133 – **Đinh Vũ Huân** *Back-end Developer / Business Analyst*

22127460 – **Quách Trần Quán Vinh** *Back-end Developer / Tester*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Testing: Searching Functionality | 7/15/24 | Nguyễn Kim Anh  Quách Trần Quán Vinh | 100% |
| 2 | Release: Beta | 7/16/24 |  | 100% |
| 3 | Develop Add To Cart Functionality | 7/19/24 | Đinh Vũ Huân  Quách Trần Quán Vinh | 100% |
| 4 | Develop Add Products To Favorites Functionality | 7/19/24 | Nguyễn Kim Anh  Lê Bảo Giang | 100% |
| 5 | Testing: Add To Cart, Add To Favorites Features | 7/20/24 | Nguyễn Kim Anh  Quách Trần Quán Vinh | 100% |
| 6 | Release: Third Build | 7/21/24 |  | 100% |

# Issues and impacts:

There are no issues this week.

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Payment Functionality | 7/27/24 | Đinh Vũ Huân  Quách Trần Quán Vinh |
| 2 | UI: Develop Admin Mode | 7/26/24 | Ngô Hải Bằng |
| 3 | Complete Software architecture document | 7/28/24 | Đinh Vũ Huân  Quách Trần Quán Vinh  Ngô Hải Bằng  Nguyễn Kim Anh |
| 4 | Completely weekly reports | 7/28/24 | Lê Bảo Giang |